# Plan: Entra ID & Visual Studio Subscription Eligibility for Private Marketplace

Issue: #280376 — Enable VS Code sign-in with Microsoft Entra ID to connect to Private Marketplace

## TL;DR

The Private Marketplace is currently gated solely on GitHub Enterprise / Copilot sign-in, blocking ~50% of enterprise pilot customers who rely on Microsoft Entra ID or Visual Studio Subscriptions. This plan introduces a new IMarketplaceEligibilityService that evaluates access from three independent paths — existing GitHub/GHE, Entra ID (work/school), and Visual Studio Subscription — without modifying the Copilot-focused DefaultAccountProvider. The Extensions viewlet is updated with a unified sign-in command that presents a provider picker (GitHub or Microsoft). The client uses vscode.authentication.getSession('microsoft', scopes) to acquire a token and sends it to the Private Marketplace's eligibility endpoint — the client never parses tokens locally. The Private Marketplace validates the token, classifies the account type by inspecting the tid claim (MSA tenant 9188040d-6c67-4c5b-b112-36a304b66dad), checks VSS entitlements for MSA users, and returns a unified eligibility result.

### Eligibility Matrix

| Path | Eligible | Notes |
| --- | --- | --- |
| GitHub Enterprise / Copilot | Yes | Existing behavior (unchanged) |
| Entra ID (work/school) | Yes | New — classified after sign-in |
| Visual Studio Subscription | Yes | New — regardless of sign-in ID |
| MSA only, no VSS | No | Explicitly excluded |

## How It Works Today

### Auth Flow

Color key:

| Color | Meaning |
| --- | --- |
| ● Green | Eligible / access granted |
| ● Red | Ineligible / access denied |

### Access Gating

The marketplace access check lives in WorkbenchExtensionGalleryManifestService.checkAccess() at src/vs/workbench/services/extensionManagement/electron-browser/extensionGalleryManifestService.ts:

private checkAccess(account: IDefaultAccount): boolean {
    if (account.entitlementsData?.access_type_sku &&
        this.productService.extensionsGallery?.accessSKUs?.includes(account.entitlementsData.access_type_sku)) {
        return true;
    }
    return account.enterprise;
}

Two paths: SKU match via accessSKUs, or the enterprise boolean flag (set when using github-enterprise auth provider).

### Key Components

`DefaultAccountProvider` — src/vs/workbench/services/accounts/browser/defaultAccount.ts. Hardwired to GitHub: provider selection is github (default) or github-enterprise (when github.copilot.advanced.authProvider is configured). Entitlements fetched from https://api.github.com/copilot_internal/user. No microsoft provider option exists.

Microsoft Authentication Extension — extensions/microsoft-authentication/. Already supports both MSA and Entra ID (AAD). Provider ID: microsoft. MSA tenant: 9188040d-6c67-4c5b-b112-36a304b66dad. Uses MSAL v2 by default. Supports VSCODE_CLIENT_ID:<id> and VSCODE_TENANT:<tenant> scope prefixes.

Extensions Viewlet — src/vs/workbench/contrib/extensions/browser/extensionsViewlet.ts. Has a marketplaceAccess view with RequiresSignIn and AccessDenied welcome content, but only offers GitHub sign-in.

## Proposed Design

The new MarketplaceEligibilityService sits between the GalleryManifestService and the auth providers, evaluating eligibility across three independent paths before the manifest service makes its access decision.

Color key:

| Color | Meaning |
| --- | --- |
| ● Blue | Path 1 — GitHub / GHE eligibility |
| ● Green | Path 2 — Entra ID eligibility |
| ● Orange | Path 3 — VSS entitlement check |
| ● Yellow | Requires sign-in (prompt state) |
| ● Red | Ineligible / access denied |

### Sign-In Flow Design

The sign-in flows for GitHub and Microsoft are intentionally asymmetric — reactive for GitHub, imperative for Microsoft. This reflects existing ownership boundaries rather than an inconsistency.

|  | GitHub path | Microsoft path |
| --- | --- | --- |
| Who triggers sign-in? | Quick pick fires DEFAULT_ACCOUNT_SIGN_IN_COMMAND, owned by DefaultAccountService | Quick pick calls MES.signInWithMicrosoft() |
| Who calls the auth provider? | DefaultAccountService calls createSession('github', …) | MES calls createSession('microsoft', …) |
| How does `MES` learn about it? | Reactively — subscribes to onDidChangeDefaultAccount | Directly — it initiated the call, then also subscribes to onDidChangeSessions('microsoft') for external sign-ins |
| Why? | DefaultAccountService already owns the full GitHub lifecycle (sign-in, entitlement fetch, caching). Duplicating that would couple MES to GitHub internals. | No existing service owns Microsoft sign-in for marketplace purposes. The scopes and eligibility URL are MES's own configuration. |

Why `signInWithMicrosoft()` lives on `MES`: The method is a thin trigger — it delegates to authenticationService.createSession('microsoft', scopes) and returns. All auth logic (MSAL, token acquisition, browser redirect) remains in IAuthenticationService and the Microsoft auth extension. The scopes and provider config needed for the call are already on MES (it needs them for silent session discovery on startup). Extracting this into a separate service would create a second service coupled to the same configuration, with no additional responsibility.

### Component Architecture

The following diagram shows the structural relationships between all components in the proposed architecture. The MarketplaceEligibilityService is the central coordination point, evaluating three independent eligibility paths (GitHub, Entra ID, Visual Studio Subscription) and exposing a unified result to the GalleryManifestService.

Color key:

| Color | Meaning |
| --- | --- |
| ● Teal | New component (MarketplaceEligibilityService) |
| ● Gray | Existing services (GalleryManifestService, DefaultAccountService, IAuthenticationService) |
| ● Indigo | Auth providers (GitHub, Microsoft) |
| ● Yellow | UI layer (Extensions Viewlet, Provider Picker) |
| ● Red / Orange | External services (Private Marketplace, Ev4, GitHub API) |
| ● Purple | Configuration (product.json) |
| ● Green | Context keys for UI state |
| Solid arrows | Direct method calls / HTTP requests |
| Dashed arrows | Event subscriptions / reactive updates |

### Architecture Decision Records

The following architectural decisions underpin this design. Full details are in the Appendix.

| # | Decision | Outcome |
| --- | --- | --- |
| 1 | Marketplace Eligibility Service Design | Separate IMarketplaceEligibilityService |
| 2 | Marketplace Sign-In UX | Single command with provider picker |
| 3 | Microsoft Account Type Detection Strategy | Private Marketplace classification endpoint |
| 4 | VSS Entitlement Check Strategy | Server-side proxy via Private Marketplace |
| 5 | Eligibility API Hosting Strategy | Private Marketplace (Gallery Backend) |

## Implementation Steps

### Step 1: Define `IMarketplaceEligibilityService` Interface

New file: src/vs/workbench/services/extensionManagement/common/marketplaceEligibility.ts

export const enum MarketplaceEligibilityReason {
    GitHubEnterprise = 'gitHubEnterprise',
    CopilotSKU = 'copilotSKU',
    EntraID = 'entraID',
    VisualStudioSubscription = 'visualStudioSubscription',
    Ineligible = 'ineligible',
}

export interface IMarketplaceEligibility {
    readonly eligible: boolean;
    readonly reason: MarketplaceEligibilityReason;
}

export interface IMarketplaceEligibilityService {
    readonly _serviceBrand: undefined;
    checkEligibility(): Promise<IMarketplaceEligibility>;
    readonly onDidChangeEligibility: Event<IMarketplaceEligibility>;
    signInWithMicrosoft(): Promise<void>;
}

export const IMarketplaceEligibilityService =
    createDecorator<IMarketplaceEligibilityService>('marketplaceEligibilityService');

### Step 2: Implement `MarketplaceEligibilityService`

New file: src/vs/workbench/services/extensionManagement/browser/marketplaceEligibilityService.ts

Injected services: IDefaultAccountService, IAuthenticationService, IRequestService, IProductService, ILogService, IContextKeyService

#### Path 1 — GHE / Copilot (existing behavior, extracted)

defaultAccountService.getDefaultAccount()
  → entitlementsData.access_type_sku in productService.extensionsGallery.accessSKUs?
  → OR account.enterprise?

#### Path 2 — Entra ID (new)

Uses server-side classification (see Account Type Detection):

authenticationService.getSessions('microsoft')
  → POST token to productService.extensionsGallery.eligibilityUrl
  → Private Marketplace validates token, inspects `tid` claim
  → Returns { accountType: 'Entra' | 'MSA', eligible: boolean, reason: string }
  → The client does NOT parse the token locally

Eligible if accountType === 'Entra'. If accountType === 'MSA', the Private Marketplace automatically proceeds to Path 3 (Ev4 VSS check) before responding.

#### Path 3 — Visual Studio Subscription (new)

The Private Marketplace checks VSS entitlements via the Ev4 Entitlement API (GetEntitlements). See VSS Entitlement Check Strategy for the architectural decision and Ev4 documentation for the full API spec.

How it works (Private Marketplace calls Ev4):

Client sends Microsoft auth token to Private Marketplace eligibility endpoint:
  → Private Marketplace extracts upn, oid, tid from the user's token
  → Private Marketplace acquires service-to-service token for Ev4
     (resource: 8fa6a811-8ec0-4398-94f1-650c48ec131e,
      tenant: 33e01921-4d64-4f8c-a055-5bdaffd5e33d)
  → POST https://fd-bs-prod.azurefd.net/api/GetEntitlements
     {
       "Upn": "user@contoso.com",
       "Site": "<assigned Site value>",
       "EntitlementBI": {
         "ObjectID": "<oid claim>",
         "TenantID": "<tid claim>"
       },
       "Filter": { "SubscriptionStatus": ["Active"] }
     }
  → Ev4 returns array of entitlements
  → Private Marketplace checks for qualifying subscriptionLevelCode
  → Returns { eligible: boolean, reason: string } to client

Note: For MSA users, the EntitlementBI payload should use PUID instead of ObjectID + TenantID. The PUID is the MSA's hex integer identifier. The Private Marketplace should extract this from the token's puid claim (or convert from oid).

Ev4 response shape (from Ev4 documentation):

[
  {
    "subscriptionLevelCode": "ENT-RETAIL",        // e.g., "ENT-RETAIL", "PRO-VL", etc.
    "subscriptionLevelName": "VS Enterprise with MSDN (Retail)",
    "subscriptionStatus": "Active",                // "Active" | "Grace" | "Ended" | "Hold" | "None"
    "subscriptionExpirationDate": "2022-10-08T17:00:00-07:00",
    "subscriptionEndedDate": null,                  // null = active; date = removed
    "subscriptionProgramCode": "MSDN",
    "subscriptionPriority": 1,
    "isSubscriptionVolumeLicense": false,
    "entitlementCode": "VSO-ADVP",                 // benefit type identifier
    "entitlementName": "Visual Studio Online Advanced",
    "entitlementType": "LicensingVso",             // Azure | Chat | CouponCode | Downloads | ...
    "isEntitlementAvailable": true,
    "subscriptionChannel": "Retail",
    "activated": true,
    "benefitDetailGuid": "8c02b93c-85ea-4826-a1c8-0e94aadd6249"
  }
  // ... more entitlements
]

Key fields for eligibility determination:

subscriptionStatus — must be "Active" (use Filter to pre-filter)

subscriptionLevelCode — identifies the subscription tier (e.g., ENT-RETAIL, PRO-VL). The set of qualifying codes needs to be agreed with the VS Subscriptions team.

subscriptionChannel — e.g., "Retail", "Volume". May be used for additional filtering.

isSubscriptionVolumeLicense — boolean flag, useful for distinguishing VL subscriptions.

This enables MSA users WITH active VSS to pass, per the eligibility matrix.

Note: The subscriptionExpirationDate is unreliable per Ev4 docs. Use subscriptionStatus and subscriptionEndedDate (null = still assigned) for status determination.

#### Evaluation Order

Paths checked in priority order: GHE → Entra → VSS. First match wins.

#### Reactivity

Subscribe to defaultAccountService.onDidChangeDefaultAccount (Path 1 changes)

Subscribe to authenticationService.onDidChangeSessions filtered on 'microsoft' provider (Paths 2 & 3 changes)

Re-evaluate and fire onDidChangeEligibility on changes

Cache results with TTL to avoid repeated API calls

### Step 3: Add Product Configuration Fields

Modify: src/vs/base/common/product.ts

Add to extensionsGallery interface:

readonly accountClassificationUrl?: string;   // Private Marketplace endpoint that classifies Entra vs MSA
readonly vssEntitlementUrl?: string;           // VS Subscription entitlement API (direct, Option A)
readonly eligibilityUrl?: string;             // Private Marketplace eligibility endpoint (Option B/C, takes precedence)
readonly microsoftAuthScopes?: string[];       // Scopes for 'microsoft' auth provider

Modify: product.json

"extensionsGallery": {
    // ... existing fields ...
    "accountClassificationUrl": "<TBD: Private Marketplace classification URL>",
    "vssEntitlementUrl": "https://fd-bs-prod.azurefd.net/api/GetEntitlements",
    "eligibilityUrl": "<TBD: Private Marketplace eligibility endpoint>",
    "microsoftAuthScopes": ["<TBD: scopes for classification + VSS>"]
}

Note: Per VSS Entitlement Check Strategy, eligibilityUrl takes precedence when set. If only vssEntitlementUrl is configured, the client calls it directly (Option A). If eligibilityUrl is configured, the client delegates all Microsoft-path eligibility to the Private Marketplace (Option B/C), and accountClassificationUrl + vssEntitlementUrl are ignored.

### Step 4: Modify `WorkbenchExtensionGalleryManifestService`

Modify: src/vs/workbench/services/extensionManagement/electron-browser/extensionGalleryManifestService.ts

This is the critical integration point. The current service has 13 DI parameters and directly calls checkAccess(account) synchronously. We need to:

#### 4a. Add `IMarketplaceEligibilityService` to constructor DI

constructor(
	// ... existing 13 parameters ...
	@IMarketplaceEligibilityService private readonly marketplaceEligibilityService: IMarketplaceEligibilityService,
)

#### 4b. Replace `handleDefaultAccountAccess()` method

Current implementation (lines 107–127):

private async handleDefaultAccountAccess(configuredServiceUrl: string): Promise<void> {
	const account = await this.defaultAccountService.getDefaultAccount();
	if (!account) {
		this.update(null, ExtensionGalleryManifestStatus.RequiresSignIn);
	} else if (!this.checkAccess(account)) {
		this.update(null, ExtensionGalleryManifestStatus.AccessDenied);
	} else if (this.currentStatus !== ExtensionGalleryManifestStatus.Available) {
		// ... fetch manifest and telemetry ...
	}
}

New implementation:

private async handleDefaultAccountAccess(configuredServiceUrl: string): Promise<void> {
	const eligibility = await this.marketplaceEligibilityService.checkEligibility();
	if (!eligibility.eligible && eligibility.reason === MarketplaceEligibilityReason.Ineligible) {
		// Determine if this is a "no accounts at all" vs "has accounts but none eligible"
		const account = await this.defaultAccountService.getDefaultAccount();
		const hasMicrosoftSession = /* from eligibility service or context key */;
		if (!account && !hasMicrosoftSession) {
			this.update(null, ExtensionGalleryManifestStatus.RequiresSignIn);
		} else {
			this.update(null, ExtensionGalleryManifestStatus.AccessDenied);
		}
	} else if (eligibility.eligible && this.currentStatus !== ExtensionGalleryManifestStatus.Available) {
		try {
			const manifest = await this.getExtensionGalleryManifestFromServiceUrl(configuredServiceUrl);
			this.update(manifest);
			this.telemetryService.publicLog2<...>('galleryservice:custom:marketplace');
		} catch (error) {
			this.logService.error('[Marketplace] Error retrieving enterprise gallery manifest', error);
			this.update(null, ExtensionGalleryManifestStatus.AccessDenied);
		}
	}
}

#### 4c. Remove `checkAccess()` method

The checkAccess(account: IDefaultAccount): boolean method (lines 139–148) is removed entirely — its logic is now encapsulated in MarketplaceEligibilityService Path 1.

#### 4d. Add eligibility service subscription

In doGetExtensionGalleryManifest(), alongside the existing defaultAccountService.onDidChangeDefaultAccount subscription (line 98), add:

this._register(this.marketplaceEligibilityService.onDidChangeEligibility(
	() => this.handleDefaultAccountAccess(configuredServiceUrl)
));

This ensures the manifest service re-evaluates when Microsoft auth sessions change (not just GitHub account changes).

#### 4e. Note on Web counterpart

The WebExtensionGalleryManifestService at src/vs/workbench/services/extensionManagement/browser/extensionGalleryManifestService.ts does NOT have any access gating logic — it only forwards manifests to remote channels. No changes needed for the web variant.

### Step 5: Update Extensions Viewlet Sign-In UI

Modify: src/vs/workbench/contrib/extensions/browser/extensionsViewlet.ts (lines 136–166)

#### 5a. Current welcome content registration

viewRegistry.registerViewWelcomeContent('workbench.views.extensions.marketplaceAccess', {
	content: localize('sign in', "[Sign in to access Extensions Marketplace]({0})",
		`command:${DEFAULT_ACCOUNT_SIGN_IN_COMMAND}`),
	when: CONTEXT_EXTENSIONS_GALLERY_STATUS.isEqualTo(ExtensionGalleryManifestStatus.RequiresSignIn)
});

viewRegistry.registerViewWelcomeContent('workbench.views.extensions.marketplaceAccess', {
	content: localize('access denied',
		"Your account does not have access to the Extensions Marketplace. Please contact your administrator."),
	when: CONTEXT_EXTENSIONS_GALLERY_STATUS.isEqualTo(ExtensionGalleryManifestStatus.AccessDenied)
});

#### 5b. New welcome content registration

Replace with multiple registrations using new context keys for conditional messaging:

// RequiresSignIn: Single sign-in button that opens a provider picker
viewRegistry.registerViewWelcomeContent('workbench.views.extensions.marketplaceAccess', {
	content: localize('sign in',
		"[Sign in to access Extensions Marketplace]({0})",
		`command:workbench.extensions.actions.gallery.signIn`),
	when: CONTEXT_EXTENSIONS_GALLERY_STATUS.isEqualTo(ExtensionGalleryManifestStatus.RequiresSignIn)
});

// AccessDenied: Signed in but ineligible — offer to try another account
viewRegistry.registerViewWelcomeContent('workbench.views.extensions.marketplaceAccess', {
	content: localize('access denied try another',
		"Your account does not have access to the Extensions Marketplace. [Try signing in with a different account]({0}).",
		`command:workbench.extensions.actions.gallery.signIn`),
	when: ContextKeyExpr.and(
		CONTEXT_EXTENSIONS_GALLERY_STATUS.isEqualTo(ExtensionGalleryManifestStatus.AccessDenied),
		CONTEXT_MARKETPLACE_ELIGIBILITY_CHECKED
	)
});

// AccessDenied: Final state — all providers tried, no access
viewRegistry.registerViewWelcomeContent('workbench.views.extensions.marketplaceAccess', {
	content: localize('access denied no entitlement',
		"Your account does not have access to the Extensions Marketplace. A GitHub Enterprise, Entra ID (work or school), or Visual Studio Subscription account is required. Please contact your administrator."),
	when: ContextKeyExpr.and(
		CONTEXT_EXTENSIONS_GALLERY_STATUS.isEqualTo(ExtensionGalleryManifestStatus.AccessDenied),
		ContextKeyExpr.not('marketplaceEligibilityChecked')
	)
});

#### 5c. View descriptor `when` clause

The existing when clause on the marketplaceAccess view descriptor (lines 146–152) does not need to change — it already shows when gallery status is RequiresSignIn or AccessDenied, regardless of the underlying reason.

### Step 6: Replace Sign-In Command with Provider Picker

Modify: src/vs/workbench/contrib/extensions/browser/extensions.contribution.ts

See ADR: Marketplace Sign-In UX for the rationale behind using a single command with a provider picker instead of separate per-provider commands.

#### 6a. Replace existing `ExtensionsGallerySignInAction`

The existing action at lines 2063–2079 delegates directly to DEFAULT_ACCOUNT_SIGN_IN_COMMAND (GitHub only). Replace it with a unified action that presents a quick pick:

registerAction2(class ExtensionsGallerySignInAction extends Action2 {
	constructor() {
		super({
			id: 'workbench.extensions.actions.gallery.signIn',
			title: localize2('signInToMarketplace', 'Sign in to access Extensions Marketplace'),
			menu: {
				id: MenuId.AccountsContext,
				when: ContextKeyExpr.or(
					CONTEXT_EXTENSIONS_GALLERY_STATUS.isEqualTo(ExtensionGalleryManifestStatus.RequiresSignIn),
					CONTEXT_EXTENSIONS_GALLERY_STATUS.isEqualTo(ExtensionGalleryManifestStatus.AccessDenied),
				)
			},
		});
	}
	async run(accessor: ServicesAccessor): Promise<void> {
		const quickInputService = accessor.get(IQuickInputService);
		const commandService = accessor.get(ICommandService);
		const eligibilityService = accessor.get(IMarketplaceEligibilityService);

		const picks: IQuickPickItem[] = [
			{
				id: 'github',
				label: '$(github) GitHub',
				detail: localize('signInGitHub', 'Sign in with your GitHub account'),
			},
			{
				id: 'microsoft',
				label: '$(azure) Microsoft',
				detail: localize('signInMicrosoft', 'Work, school, or personal account'),
			},
		];

		const pick = await quickInputService.pick(picks, {
			placeHolder: localize('selectProvider', 'Select an account to sign in with'),
		});

		if (!pick) {
			return; // User cancelled
		}

		if (pick.id === 'github') {
			await commandService.executeCommand(DEFAULT_ACCOUNT_SIGN_IN_COMMAND);
		} else {
			// Microsoft option uses '/common' authority (accepts both MSA and Entra ID);
			// account type is classified after sign-in (see Account Type Detection).
			await eligibilityService.signInWithMicrosoft();
		}
	}
});

Key design points:

Keeps the same command ID (workbench.extensions.actions.gallery.signIn) — existing references and viewlet buttons continue to work

Shows in the Accounts menu when marketplace is RequiresSignIn OR AccessDenied

Presents a quick pick with two options: GitHub and Microsoft

The Microsoft option uses the /common authority, accepting both MSA and Entra ID; account type detection happens after sign-in (see Account Type Detection)

No marketplaceHasMicrosoftSession context key is needed for menu visibility gating

#### 6b. Import `IMarketplaceEligibilityService` and `IQuickInputService`

Add to imports in extensions.contribution.ts:

import { IMarketplaceEligibilityService } from '../../../services/extensionManagement/common/marketplaceEligibility.js';
import { IQuickInputService, IQuickPickItem } from '../../../../platform/quickinput/common/quickInput.js';

### Step 7: Add Context Keys

#### 7a. Define context keys

Modify: src/vs/workbench/contrib/extensions/common/extensions.ts (lines 255–261)

Add alongside existing context keys:

// Marketplace Eligibility Context Keys
export const CONTEXT_MARKETPLACE_ELIGIBILITY_CHECKED = new RawContextKey<boolean>('marketplaceEligibilityChecked', false);
export const CONTEXT_MARKETPLACE_ELIGIBLE_VIA_GITHUB = new RawContextKey<boolean>('marketplaceEligibleViaGitHub', false);
export const CONTEXT_MARKETPLACE_ELIGIBLE_VIA_MICROSOFT = new RawContextKey<boolean>('marketplaceEligibleViaMicrosoft', false);
export const CONTEXT_MARKETPLACE_ELIGIBLE_VIA_VSS = new RawContextKey<boolean>('marketplaceEligibleViaVSS', false);

#### 7b. Bind context keys in `MarketplaceEligibilityService`

In the service constructor, bind and update these keys:

private readonly eligibilityCheckedKey: IContextKey<boolean>;
private readonly eligibleViaGitHubKey: IContextKey<boolean>;
private readonly eligibleViaMicrosoftKey: IContextKey<boolean>;
private readonly eligibleViaVSSKey: IContextKey<boolean>;

constructor(
	@IContextKeyService contextKeyService: IContextKeyService,
	// ...
) {
	super();
	this.eligibilityCheckedKey = CONTEXT_MARKETPLACE_ELIGIBILITY_CHECKED.bindTo(contextKeyService);
	this.eligibleViaGitHubKey = CONTEXT_MARKETPLACE_ELIGIBLE_VIA_GITHUB.bindTo(contextKeyService);
	this.eligibleViaMicrosoftKey = CONTEXT_MARKETPLACE_ELIGIBLE_VIA_MICROSOFT.bindTo(contextKeyService);
	this.eligibleViaVSSKey = CONTEXT_MARKETPLACE_ELIGIBLE_VIA_VSS.bindTo(contextKeyService);
}

Update these keys each time checkEligibility() runs, e.g.:

this.eligibilityCheckedKey.set(true);
this.eligibleViaGitHubKey.set(result.reason === MarketplaceEligibilityReason.GitHubEnterprise
	|| result.reason === MarketplaceEligibilityReason.CopilotSKU);
this.eligibleViaMicrosoftKey.set(result.reason === MarketplaceEligibilityReason.EntraID);
this.eligibleViaVSSKey.set(result.reason === MarketplaceEligibilityReason.VisualStudioSubscription);

#### 7c. Usage in `when` clauses

These keys are consumed by:

Step 5 welcome content registrations (conditional access-denied messages)

Step 6 command menu visibility (show sign-in action when RequiresSignIn or AccessDenied)

Potentially by other contributions that want to gate on marketplace eligibility

### Step 8: Configure Microsoft Auth Provider Trust

Modify: product.json (lines 151–161)

Current trustedExtensionAuthAccess:

"trustedExtensionAuthAccess": {
	"github": [
		"GitHub.copilot-chat"
	],
	"github-enterprise": [
		"GitHub.copilot-chat"
	]
}

Add a microsoft entry. The trustedExtensionAuthAccess config maps provider IDs to arrays of extension IDs that are pre-approved to access auth sessions without user prompts (defined as string[] | IStringDictionary<string[]> in product.ts line 139).

Since the marketplace eligibility service runs in the workbench (not from an extension), auth access works differently — the trust check in AuthenticationAccessService applies to extension callers. For a built-in workbench service calling IAuthenticationService.getSessions(), the trust check may be bypassed. However, if the session is created from an extension host context, we need:

"trustedExtensionAuthAccess": {
	"github": [
		"GitHub.copilot-chat"
	],
	"github-enterprise": [
		"GitHub.copilot-chat"
	],
	"microsoft": []
}

If the service triggers session creation through a main-thread path (which IAuthenticationService.createSession does from the workbench process), then trust is implicitly granted. The microsoft entry may not need extension IDs — but adding the key reserves it for future extension-based callers.

Decision needed: Verify whether IAuthenticationService.getSessions('microsoft') from a workbench service requires trust configuration. If it goes through AuthenticationAccessService.isAccessAllowed(), we may need to add a bypass for the marketplace eligibility service. This should be verified during implementation by testing if getSessions('microsoft') returns sessions without a trust prompt.

### Step 9: Add Telemetry

Following the telemetry instructions, define proper GDPR-compliant telemetry types.

#### 9a. Define telemetry types

In MarketplaceEligibilityService:

type MarketplaceEligibilityEvent = {
	reason: string;
	provider: string;
	hasVSS: boolean;
};

type MarketplaceEligibilityClassification = {
	reason: {
		classification: 'SystemMetaData';
		purpose: 'FeatureInsight';
		comment: 'Which eligibility path granted marketplace access (gitHubEnterprise, copilotSKU, entraID, visualStudioSubscription, ineligible).';
	};
	provider: {
		classification: 'SystemMetaData';
		purpose: 'FeatureInsight';
		comment: 'The authentication provider used (github, microsoft, none).';
	};
	hasVSS: {
		classification: 'SystemMetaData';
		purpose: 'FeatureInsight';
		isMeasurement: true;
		comment: 'Whether the user has an active Visual Studio Subscription.';
	};
	owner: 'TBD';
	comment: 'Reports private marketplace eligibility check results to track adoption of Entra ID and VSS sign-in paths.';
};

#### 9b. Emit telemetry event

After eligibility is resolved in checkEligibility():

this.telemetryService.publicLog2<MarketplaceEligibilityEvent, MarketplaceEligibilityClassification>(
	'marketplace:eligibility:checked',
	{
		reason: result.reason,
		provider: usedProvider,  // 'github' | 'microsoft' | 'none'
		hasVSS: hasActiveVSS,
	}
);

#### 9c. Inject telemetry service

Add @ITelemetryService private readonly telemetryService: ITelemetryService to the MarketplaceEligibilityService constructor.

### Step 10: Add Unit Tests

New file: src/vs/workbench/services/extensionManagement/test/browser/marketplaceEligibilityService.test.ts

#### 10a. Test file structure

Following the codebase pattern from extensionEnablementService.test.ts — uses suite/test (not describe/it), TestInstantiationService, mock<T>(), and ensureNoDisposablesAreLeakedInTestSuite():

import { TestInstantiationService } from '../../../../../platform/instantiation/test/common/instantiationServiceMock.js';
import { mock } from '../../../../../base/test/common/mock.js';
import { ensureNoDisposablesAreLeakedInTestSuite } from '../../../../../base/test/common/utils.js';
import { Emitter, Event } from '../../../../../base/common/event.js';
import { IDefaultAccountService } from '../../../../../platform/defaultAccount/common/defaultAccount.js';
import { IAuthenticationService } from '../../../authentication/common/authentication.js';
import { IRequestService } from '../../../../../platform/request/common/request.js';
import { IProductService } from '../../../../../platform/product/common/productService.js';
import { ILogService, NullLogService } from '../../../../../platform/log/common/log.js';
import { IContextKeyService } from '../../../../../platform/contextkey/common/contextkey.js';
import { MockContextKeyService } from '../../../../../platform/keybinding/test/common/mockKeybindingService.js';
import { ITelemetryService } from '../../../../../platform/telemetry/common/telemetry.js';
import { NullTelemetryService } from '../../../../../platform/telemetry/common/telemetryUtils.js';
import { MarketplaceEligibilityService } from '../../browser/marketplaceEligibilityService.js';
import { MarketplaceEligibilityReason } from '../../common/marketplaceEligibility.js';

suite('MarketplaceEligibilityService', () => {
	const disposableStore = ensureNoDisposablesAreLeakedInTestSuite();
	let instantiationService: TestInstantiationService;
	let service: MarketplaceEligibilityService;

	// Mock emitters for reactive event stubs
	let onDidChangeDefaultAccount: Emitter<IDefaultAccount | null>;
	let onDidChangeSessions: Emitter<{ providerId: string; ... }>;

	setup(() => {
		instantiationService = disposableStore.add(new TestInstantiationService());
		onDidChangeDefaultAccount = disposableStore.add(new Emitter());
		onDidChangeSessions = disposableStore.add(new Emitter());

		// Stub services
		instantiationService.stub(ILogService, NullLogService);
		instantiationService.stub(ITelemetryService, NullTelemetryService);
		instantiationService.stub(IContextKeyService, disposableStore.add(new MockContextKeyService()));
		// ... stubs for IDefaultAccountService, IAuthenticationService, IRequestService, IProductService
	});

	// ... tests ...
});

#### 10b. Test cases

| # | Test Name | Mock Setup | Assertion |
| --- | --- | --- | --- |
| 1 | 'eligible via GitHub Enterprise account' | defaultAccount.enterprise = true | eligible: true, reason: GitHubEnterprise |
| 2 | 'eligible via Copilot SKU match' | defaultAccount.entitlementsData.access_type_sku = 'copilot_business', productService.extensionsGallery.accessSKUs = ['copilot_business'] | eligible: true, reason: CopilotSKU |
| 3 | 'eligible via Entra ID account' | No GitHub account; Microsoft session exists; Private Marketplace returns { accountType: 'Entra' } | eligible: true, reason: EntraID |
| 4 | 'eligible via Visual Studio Subscription for MSA user' | No GitHub account; Microsoft session exists; Private Marketplace returns { accountType: 'MSA' }; Private Marketplace calls Ev4, returns { eligible: true, reason: 'VSS' } (user has Active subscription with qualifying subscriptionLevelCode) | eligible: true, reason: VisualStudioSubscription |
| 5 | 'ineligible MSA without VSS' | No GitHub account; Microsoft session exists; Private Marketplace returns { accountType: 'MSA' }; Private Marketplace calls Ev4, returns { eligible: false } (no Active subscriptions or no qualifying subscriptionLevelCode) | eligible: false, reason: Ineligible |
| 6 | 'ineligible with no accounts' | No GitHub account; no Microsoft sessions | eligible: false, reason: Ineligible |
| 7 | 're-evaluates on GitHub account change' | Start with no accounts → fire onDidChangeDefaultAccount with enterprise account | onDidChangeEligibility fires, result changes to eligible |
| 8 | 're-evaluates on Microsoft session change' | Start with no accounts → fire onDidChangeSessions with { providerId: 'microsoft' } and mock Entra response | onDidChangeEligibility fires, result changes to eligible |
| 9 | 'ignores non-microsoft session changes' | Fire onDidChangeSessions with { providerId: 'github' } | onDidChangeEligibility does NOT fire |
| 10 | 'GitHub path takes priority over Entra' | GitHub enterprise account AND Microsoft Entra session | eligible: true, reason: GitHubEnterprise (not EntraID) |
| 11 | 'VSS with inactive subscription is ineligible' | Microsoft session; MSA account; Private Marketplace calls Ev4 with Filter: { SubscriptionStatus: ["Active"] } — returns empty array (subscription is Ended/Hold) | eligible: false, reason: Ineligible |
| 12 | 'VSS with non-qualifying subscription level' | Microsoft session; MSA account; Ev4 returns entitlements but none have a qualifying subscriptionLevelCode | eligible: false, reason: Ineligible |

#### 10c. Mock for `IRequestService` (Private Marketplace eligibility endpoint)

The request mock returns the Private Marketplace's unified eligibility response. The client never calls Ev4 directly — the Private Marketplace handles Ev4 internally.

instantiationService.stub(IRequestService, new class extends mock<IRequestService>() {
	override async request(options: IRequestOptions): Promise<IRequestContext> {
		if (options.url?.includes('accountClassification')) {
			return mockResponse(200, { accountType: 'Entra' });
		}
		// Private Marketplace eligibility endpoint — combines classification + Ev4 VSS check
		if (options.url?.includes('eligibility')) {
			return mockResponse(200, { eligible: true, reason: 'VSS' });
		}
		throw new Error(`Unexpected request: ${options.url}`);
	}
}());

#### 10d. Snapshot-style assertions

Per the learnings in copilot-instructions.md ("Minimize assertions, prefer one assert.deepStrictEqual"):

test('eligible via Entra ID account', async () => {
	// setup mocks...
	const result = await service.checkEligibility();
	assert.deepStrictEqual(result, {
		eligible: true,
		reason: MarketplaceEligibilityReason.EntraID,
	});
});

## Files Summary

| File | Action |
| --- | --- |
| src/vs/workbench/services/extensionManagement/common/marketplaceEligibility.ts | New — interface + enum |
| src/vs/workbench/services/extensionManagement/browser/marketplaceEligibilityService.ts | New — implementation |
| src/vs/workbench/services/extensionManagement/test/browser/marketplaceEligibilityService.test.ts | New — tests |
| src/vs/base/common/product.ts | Modify — add accountClassificationUrl, vssEntitlementUrl, eligibilityUrl, microsoftAuthScopes |
| product.json | Modify — add new URLs, scopes, and trusted auth access |
| src/vs/workbench/services/extensionManagement/electron-browser/extensionGalleryManifestService.ts | Modify — delegate checkAccess() to eligibility service |
| src/vs/workbench/contrib/extensions/browser/extensionsViewlet.ts | Modify — dual sign-in options |
| src/vs/workbench/contrib/extensions/browser/extensions.contribution.ts | Modify — register Microsoft sign-in command |

## Verification

- Build: Check VS Code - Build task output for compilation errors

- Layering: npm run valid-layers-check

- Unit tests: scripts\test.bat --grep "MarketplaceEligibility"

- Manual testing: All 6 scenarios from the test matrix

- Hygiene: Pre-commit hook / gulp hygiene

## Open Questions / Dependencies

Private Marketplace classification endpoint — URL and API contract TBD. Returns { accountType: 'Entra' | 'MSA' } given a Bearer token.

Private Marketplace eligibility endpoint (VSS Entitlement Check Strategy, Option B) — The Private Marketplace needs a new endpoint that accepts a Microsoft auth token and returns { eligible: boolean, reason: string }. The Private Marketplace would call the Ev4 Entitlement API (https://fd-bs-prod.azurefd.net/api/GetEntitlements) using its own AAD app identity (service-to-service, not on-behalf-of). The Private Marketplace extracts the user's UPN, ObjectID, and TenantID from the incoming token and passes them as POST parameters to Ev4. The Private Marketplace's AAD app must be registered with the VS Subscriptions team for Ev4 access. See Ev4 documentation.

Ev4 onboarding — The Private Marketplace's AAD app needs to be authorized by the VS Subscriptions team. Provide the app's ApplicationID + TenantID to the VS Subscriptions team. A dedicated Site value must also be assigned for engagement tracking.

Microsoft auth scopes — The client needs scopes for the Private Marketplace eligibility endpoint (TBD). The Ev4 API itself uses service-to-service auth (resource 8fa6a811-8ec0-4398-94f1-650c48ec131e, tenant 33e01921-4d64-4f8c-a055-5bdaffd5e33d) — this is handled by the Private Marketplace, not the VS Code client.

Qualifying subscription filters — Determine which subscriptionLevelCode / subscriptionChannel / subscriptionStatus combinations qualify for marketplace access. Ev4 supports filtering via the Filter parameter (e.g., { "SubscriptionStatus": ["Active"] }). The qualifying entitlement codes and subscription levels need to be agreed upon with the VS Subscriptions team.

`product.json` field naming — VSS Entitlement Check Strategy proposes eligibilityUrl (Private Marketplace proxy) alongside vssEntitlementUrl (direct client call) and accountClassificationUrl. If Option C is adopted, eligibilityUrl replaces both accountClassificationUrl and vssEntitlementUrl.

Contacts: Aaron Mast and Chee Seong Ong (VSS subscription channel filtering, Ev4 onboarding); Andrey Tretyak (CDK EntitlementsService.ts reference).

## References

Access vs ID token best practices

ID token claims reference (MSA tenant GUID)

EntitlementBI Entitlement API 4.0 (Ev4) Documentation

Azure Resources uses built-in Microsoft auth provider

MSA tenant ID: 9188040d-6c67-4c5b-b112-36a304b66dad

## Appendix: Architecture Decision Records

## Architecture Decision: Marketplace Eligibility Service Design

### Context and Problem Statement

The Private Marketplace is currently gated solely on GitHub Enterprise / Copilot sign-in via DefaultAccountProvider, which is hardwired to the github and github-enterprise auth providers. ~50% of enterprise pilot customers (~11 blocked accounts) rely on Microsoft Entra ID or Visual Studio Subscriptions and have no path to access the marketplace. How should VS Code evaluate marketplace eligibility across multiple, independent identity providers (GitHub, Entra ID, Visual Studio Subscriptions)?

See Issue #280376.

### Decision Drivers

Must support three independent eligibility paths: GitHub Enterprise/Copilot, Entra ID (work/school), and Visual Studio Subscription

Must not break or couple to the existing Copilot-focused DefaultAccountProvider

Must support concurrent auth sessions (a user may be signed into both GitHub and Microsoft)

Must allow the Extensions viewlet to offer sign-in for both GitHub and Microsoft

Should be extensible for future eligibility paths without touching core account infrastructure

MSA-only accounts (no VSS) must remain explicitly excluded

### Considered Options

Option A — Extend DefaultAccountProvider

Option B — Separate IMarketplaceEligibilityService

Option C — Parallel Account Provider

### Decision Outcome

Chosen option: "Option B — Separate IMarketplaceEligibilityService", because it provides clean separation of concerns, naturally models the multi-path "OR" eligibility (GHE ∨ Entra ∨ VSS), and doesn't interfere with the Copilot-focused DefaultAccountProvider. The eligibility service is purpose-built for the marketplace access decision and can evolve independently.

#### Consequences

Good, because Copilot auth (DefaultAccountProvider) stays completely untouched

Good, because the "OR" eligibility model (GHE ∨ Entra ∨ VSS) maps directly to the service design

Good, because new eligibility paths can be added without touching core account infrastructure

Good, because eligibility checks can run in parallel (check GHE and Microsoft simultaneously)

Bad, because a new service must be created and maintained

Bad, because it must wire up its own session lifecycle (listen to auth session changes, cache results)

Bad, because the viewlet UI needs a unified sign-in command with a provider picker (see Marketplace Sign-In UX)

Bad, because state management is slightly more complex (reconciling multiple auth states)

#### Confirmation

Confirmation will be achieved through:

Unit tests for MarketplaceEligibilityService covering all three eligibility paths (GitHub, Entra ID, VSS) and the ineligible case (MSA-only)

Integration testing of the Extensions viewlet sign-in flow for both GitHub and Microsoft providers

Verification that DefaultAccountProvider and Copilot functionality remain unmodified

### Pros and Cons of the Options

#### Option A — Extend `DefaultAccountProvider`

Add microsoft as a third provider option alongside github and github-enterprise, reusing the existing IDefaultAccount flow. Modify getDefaultAccountAuthenticationProvider() so it can return { id: 'microsoft', name: 'Microsoft', enterprise: true/false }. The sign-in flow, entitlement fetch, and account caching all piggyback on the same IDefaultAccount pipeline. checkAccess() in the gallery manifest service continues to read from IDefaultAccount as-is.

Good, because minimal new abstractions — reuses full DefaultAccountProvider lifecycle (session discovery, caching, events)

Good, because checkAccess() in gallery manifest service needs zero changes

Good, because viewlet sign-in/access-denied UI works out of the box

Good, because single account model — easy to reason about state

Bad, because single-provider constraint — DefaultAccountProvider assumes ONE auth provider at a time; a user signed in with GitHub for Copilot can't simultaneously be checked via Microsoft for marketplace

Bad, because entitlement endpoints are completely different (GitHub API vs. VSS API); getEntitlements() and getTokenEntitlements() are hardwired to GitHub URLs with GitHub-shaped responses

Bad, because the enterprise flag semantics get overloaded — currently it means "GitHub Enterprise"; mixing in "Entra ID work account" muddies the concept

Bad, because product.json defaultChatAgent.provider structure would need a microsoft entry, coupling Copilot config to marketplace auth

#### Option B — Separate `IMarketplaceEligibilityService`

Create a new IMarketplaceEligibilityService that independently evaluates marketplace eligibility by checking multiple auth sources. Leave DefaultAccountProvider untouched. The service checks eligibility from up to three sources in priority order: (1) existing IDefaultAccount (GitHub/GHE path), (2) Microsoft auth sessions via IAuthenticationService (Entra ID path), (3) VSS entitlement API (subscription path). It exposes a simple MarketplaceEligibility result that WorkbenchExtensionGalleryManifestService.checkAccess() consumes.

Good, because clean separation of concerns — Copilot auth stays untouched, marketplace gets its own eligibility logic

Good, because it naturally models the "OR" eligibility: GHE ∨ Entra ∨ VSS

Good, because VSS eligibility checks (via Private Marketplace Ev4 proxy) fit naturally as a method on this service

Good, because easy to evolve — add new eligibility paths without touching core account infrastructure

Good, because the Private Marketplace Entra/MSA classification endpoint is a clean call from this service

Good, because it can run checks in parallel (check GHE and Microsoft simultaneously)

Bad, because new service to create and maintain

Bad, because must wire up its own session lifecycle (listen to auth session changes, cache results)

Bad, because two sign-in entry points for marketplace (GitHub or Microsoft) — the viewlet UI needs to offer both

Bad, because slightly more complex state management (need to reconcile multiple auth states)

#### Option C — Parallel Account Provider

Create a secondary IMarketplaceAccountProvider that uses the microsoft auth provider and mirrors the IDefaultAccount shape.

Good, because consistent API shape (IDefaultAccount) for both paths

Good, because clear ownership — one provider per auth system

Good, because could reuse some base class logic

Bad, because heavy duplication — reimplements session management, entitlement fetching, caching, and events

Bad, because two parallel account systems adds cognitive overhead and risk of state drift

Bad, because the IDefaultAccount.enterprise flag doesn't map to Entra concepts (tenancy ≠ enterprise)

Bad, because overkill for what's fundamentally an eligibility check, not a full account system

## Architecture Decision: Marketplace Sign-In UX

### Context and Problem Statement

The marketplace eligibility service supports three sign-in paths (GitHub, Entra ID, Visual Studio Subscription) via two auth providers (github and microsoft). How should the Extensions viewlet present the sign-in options to users? Should there be separate commands per provider, or a single command with an account-type picker?

### Decision Drivers

Users should not need to understand identity provider internals (GitHub vs. Microsoft) to sign in

The Accounts menu should not become cluttered with multiple marketplace sign-in entries

The design should scale if additional providers are added in the future

Click count should remain low — sign-in should not require excessive steps

### Considered Options

Option A — Two separate sign-in commands (one per provider)

Option B — Single sign-in command with a provider picker

### Decision Outcome

Chosen option: "Option B — Single sign-in command with a provider picker", because it provides a cleaner user experience with one clear entry point, avoids menu clutter, eliminates the need for marketplaceHasMicrosoftSession as a menu visibility guard, and scales naturally as new providers are added.

#### Consequences

Good, because one clear entry point — impossible to miss

Good, because lower cognitive load — user sees all options presented equally and picks the one that looks right

Good, because no menu clutter — single item in the Accounts menu instead of two

Good, because fewer context keys needed — picker items can be filtered dynamically based on existing sessions

Good, because extensible — each new provider is just a new item in the picker array

Bad, because one extra click (command → pick) compared to two direct commands

Neutral, because the microsoft auth provider already uses a similar picker for MSA vs. Work/School account type

#### Confirmation

Manual UX review: verify the quick pick appears with correct options and descriptions

Verify that the picker correctly filters out providers for which sessions already exist

Integration test: sign-in via each picker option results in the correct auth flow

### Pros and Cons of the Options

#### Option A — Two Separate Sign-In Commands

Register ExtensionsGallerySignInAction (GitHub) and ExtensionsGalleryMicrosoftSignInAction (Microsoft) as independent commands, each with their own menu entry in the Accounts context menu.

Good, because single click per provider — no intermediate picker

Good, because simpler implementation — each command directly invokes its auth flow

Bad, because user must know which identity provider their organization uses before signing in

Bad, because two items in the Accounts menu — clutter scales with each new provider

Bad, because requires marketplaceHasMicrosoftSession context key for menu visibility gating

#### Option B — Single Sign-In Command with Provider Picker

Keep one ExtensionsGallerySignInAction that opens a quick pick letting the user choose GitHub or Microsoft. Account type (Entra vs. MSA) is detected automatically after sign-in (see Account Type Detection).

Good, because one clear entry point

Good, because lower cognitive load — only two clear options to choose from

Good, because scales — new providers are just new picker items

Good, because fewer context keys needed

Good, because user does not need to understand Entra vs. MSA before signing in

Bad, because one extra click (command → pick)

## Architecture Decision: Microsoft Account Type Detection Strategy

### Context and Problem Statement

When a user signs in with the microsoft auth provider (which uses the /common MSAL authority), both personal Microsoft accounts (MSA) and Entra ID (work/school) accounts are accepted. The system must determine the account type to enforce the eligibility matrix (Entra ID → eligible; MSA → only eligible with an active VSS). How should the system detect whether a Microsoft session belongs to an Entra ID or MSA account?

Key constraints:

The client must use vscode.authentication.getSession('microsoft', scopes, options) to acquire tokens.

The client must NOT parse access tokens or ID tokens locally — the Private Marketplace is the sole authority for token interpretation.

The well-known MSA consumer tenant is 9188040d-6c67-4c5b-b112-36a304b66dad — this appears in the tid claim of tokens when a user signs in with a personal Microsoft account (Outlook.com, Hotmail, Live.com, Xbox, etc.).

Email addresses cannot reliably indicate account type — custom domains can be either Entra ID or MSA.

The issue spec explicitly recommends server based classification.

### Decision Drivers

The issue spec explicitly states "do not parse access tokens locally"

The client should use vscode.authentication.getSession() — the standard VS Code authentication API

Users should NOT be forced to choose "Work/School" vs "Personal" before sign-in

The server can perform full token validation (signature, expiry, audience) and inspect the tid claim authoritatively

Classification logic should be updatable on the server without client changes

### Considered Options

Option A — Force account type choice up front via MSAL authority hints (/organizations vs /consumers)

Option B — Client-side classification by parsing homeAccountId tenant component

Option C — Private Marketplace classification endpoint only

Option D — Hybrid: client-side optimistic check + Private Marketplace authoritative classification

### Decision Outcome

Chosen option: "Option C — Private Marketplace classification endpoint", because it follows the issue spec, avoids any client-side token/metadata interpretation, and allows classification logic to evolve on the Private Marketplace.

The implementation flow:

- Client calls vscode.authentication.getSession('microsoft', scopes, { silent: true }) to attempt silent token acquisition, or with createIfNone: true on explicit sign-in.

- Client subscribes to vscode.authentication.onDidChangeSessions to detect sign-in/sign-out.

- Client sends the token to the Private Marketplace eligibility endpoint — does not inspect any token claims or account metadata locally.

- Private Marketplace validates the token, inspects the tid claim, and classifies: if tid === '9188040d-6c67-4c5b-b112-36a304b66dad' → MSA, otherwise → Entra ID.

- For Entra ID accounts → eligible immediately. For MSA accounts → Private Marketplace checks VSS entitlements before returning the eligibility result.

- Client gates features locally based on accountType === 'Entra' from the Private Marketplace response.

#### Consequences

Good, because it follows the issue spec exactly — no client-side token parsing

Good, because the Private Marketplace is the single authority for account classification

Good, because classification logic can be updated on the Private Marketplace without shipping a VS Code update

Good, because the Private Marketplace can combine account classification with VSS checking in a single round-trip

Good, because the user sees a single "Microsoft" sign-in option — no confusing account type choice

Good, because it uses the standard vscode.authentication API — no custom MSAL handling

Bad, because it adds a hard dependency on the Private Marketplace eligibility endpoint's availability

Bad, because the Private Marketplace eligibility endpoint must be built and maintained

Bad, because there is a network round-trip before the client knows the account type (no instant local feedback)

#### Confirmation

Unit tests verify that the client never reads homeAccountId, tenantId, or any token claims

Integration tests confirm the client calls vscode.authentication.getSession() and sends the token to the Private Marketplace

Test that the Private Marketplace correctly classifies MSA vs Entra ID based on the tid claim

Test that MSA + VSS users are correctly identified as eligible

### Pros and Cons of the Options

#### Option A — Force Account Type Choice Up Front

Use MSAL authority hints: /organizations (Entra only) or /consumers (MSA only) via the VSCODE_TENANT: scope prefix supported by the Microsoft auth extension.

Good, because the account type is known before sign-in completes — no post-hoc classification needed

Good, because no Private Marketplace endpoint is needed for classification

Bad, because MSA users with VSS cannot sign in through the /organizations path — they'd need a separate sign-in option, splitting the UX

Bad, because users must understand "Work/School" vs "Personal" concepts before signing in

Bad, because it requires two Microsoft sign-in options in the picker, adding confusion

#### Option B — Client-Side Classification via `homeAccountId`

Parse the tenant GUID from session.account.id (format: {objectId}.{tenantId}). Compare against MSA tenant 9188040d-6c67-4c5b-b112-36a304b66dad.

Good, because it's instant — no network call needed

Good, because the homeAccountId format has been stable for years and is widely used in the ecosystem

Good, because it allows a single "Microsoft" sign-in option (uses /common authority)

Bad, because it contradicts the issue spec's explicit guidance to "not parse access tokens locally"

Bad, because homeAccountId format is an MSAL internal that isn't formally guaranteed as a stable public API

#### Option C — Private Marketplace Classification Endpoint Only

Send the access token to the Private Marketplace eligibility endpoint. The Private Marketplace validates the token, inspects the tid claim, and returns { accountType: 'Entra' | 'MSA' }.

Good, because it follows the issue's recommendation exactly

Good, because the Private Marketplace can perform full token validation (signature, expiry, audience)

Good, because classification logic can be updated on the Private Marketplace without client changes

Bad, because it adds latency (network round-trip) before the eligibility decision can be made

Bad, because it adds a hard dependency on the Private Marketplace's availability

Bad, because the Private Marketplace eligibility endpoint must be built and maintained

#### Option D — Hybrid Approach

Client-side optimistic check from homeAccountId for instant UX feedback, followed by Private Marketplace authoritative classification.

Good, because it combines the instant feedback of Option B with the security of Option C

Bad, because it contradicts the issue spec's guidance against client-side token interpretation

Bad, because it's more complex to implement (two-phase classification with potential disagreement handling)

Bad, because it depends on both homeAccountId stability and Private Marketplace availability

### Architecture Decision: VSS Entitlement Check Strategy

| Status | proposed |
| --- | --- |
| Date | 2025-02-23 |
| Deciders | VS Code team, Aaron Mast, Chee Seong Ong |
| Context | Path 3 of the eligibility service must determine if a Microsoft-authenticated user has an active Visual Studio Subscription that qualifies for private marketplace access. |

#### Problem Statement

The VS Subscriptions team provides the Ev4 Entitlement API (GetEntitlements) — a documented REST service that returns all entitlements for a subscriber given their UPN, ObjectID, and TenantID (or MSA PUID). Key details:

PROD endpoint: https://fd-bs-prod.azurefd.net/api/GetEntitlements

PPE endpoint: https://fd-bs-ppe.azurefd.net/api/GetEntitlements

Auth: AAD OAuth service-to-service. Resource 8fa6a811-8ec0-4398-94f1-650c48ec131e, tenant 33e01921-4d64-4f8c-a055-5bdaffd5e33d. The calling app must be registered with the VS Subscriptions team.

Method: HTTP POST with JSON payload containing Upn, Site, EntitlementBI (ObjectID + TenantID, or PUID for MSA), and optional Filter.

Response: Flattened, de-normalized array of entitlement objects with fields including subscriptionLevelCode, subscriptionStatus, subscriptionChannel, entitlementCode, entitlementName, isEntitlementAvailable, activated, etc.

The API requires service-to-service authentication — the calling app needs its own AAD app registration authorized by the VS Subscriptions team. This means the VS Code client cannot call the API directly; a server-side component (the Private Marketplace) must proxy the call.

See Ev4 documentation for full details.

#### Decision Drivers

The Ev4 API requires service-to-service auth — VS Code's MSAL public client cannot call it directly

Must not require the user to specify an Azure DevOps organization

Must distinguish qualifying subscription levels/channels from non-qualifying ones

The Private Marketplace's AAD app must be onboarded with the VS Subscriptions team

#### Considered Options

##### Option A — Client-Side Direct Call to Ev4

The VS Code client acquires a token and calls the Ev4 GetEntitlements endpoint directly.

Good, because it avoids a Private Marketplace dependency — simpler architecture

Good, because the token stays with the client (no token forwarding)

Bad, because Ev4 requires service-to-service AAD auth — the calling app must be registered with the VS Subscriptions team. VS Code's MSAL public client cannot acquire a token for resource 8fa6a811-8ec0-4398-94f1-650c48ec131e.

Bad, because the POST payload requires ObjectID, TenantID, and Upn — extracting these from the user's session on the client contradicts the "no local token parsing" requirement

This option is not feasible given the Ev4 auth model

##### Option B — Server-Side Proxy via Private Marketplace

The client sends its Microsoft auth token to the Private Marketplace. The Private Marketplace (using its own AAD app identity) calls the Ev4 GetEntitlements endpoint and returns a unified eligibility result.

Good, because the Private Marketplace's AAD app can be registered with the VS Subscriptions team for Ev4 access (resource 8fa6a811-8ec0-4398-94f1-650c48ec131e)

Good, because the Private Marketplace extracts Upn, ObjectID, and TenantID from the user's token and passes them in the Ev4 POST payload — the client never needs to parse claims

Good, because the Private Marketplace can combine account classification (Entra vs MSA) and VSS check in a single round-trip

Good, because Ev4 response filtering logic can be updated on the Private Marketplace without a VS Code client update

Bad, because it introduces a hard dependency on the Private Marketplace's availability

Bad, because forwarding the user's token to the Private Marketplace adds a trust/security consideration

Bad, because it requires Private Marketplace work to build and maintain the proxy

##### Option C — Combined Private Marketplace Eligibility Endpoint

Merge Paths 2 (Entra classification) and 3 (VSS check) into a single Private Marketplace endpoint. The client sends the Microsoft token once; the Private Marketplace returns the full eligibility classification including account type, subscription status, and qualifying channels.

Good, because it reduces client-to-Private Marketplace round-trips from 2 to 1

Good, because all classification logic lives on the Private Marketplace and can be updated independently

Good, because it naturally extends the classification endpoint from Account Type Detection

Bad, because it makes the Private Marketplace a single point of failure for all Microsoft-path eligibility

Bad, because it requires coordinating Private Marketplace changes across two teams (account classification + VSS)

#### Decision Outcome

Chosen option: Option B (Server-Side Proxy), with Option C as the preferred evolution.

Start with Option B — the Private Marketplace calls Ev4 using its own AAD app credentials. This unblocks the client implementation immediately because the client only needs to POST a token and consume { eligible, reason }. Option C (combining classification and VSS into a single endpoint) is the natural next step once the Private Marketplace work is established.

The Private Marketplace's Ev4 integration works as follows:

- Client sends its Microsoft auth token to the Private Marketplace eligibility endpoint

- Private Marketplace validates the token and extracts upn, oid (ObjectID), and tid (TenantID) claims

- Private Marketplace acquires a service-to-service token for Ev4 (resource 8fa6a811-8ec0-4398-94f1-650c48ec131e)

- Private Marketplace calls POST https://fd-bs-prod.azurefd.net/api/GetEntitlements with:

{
     "Upn": "<user UPN>",
     "Site": "<assigned Site value>",
     "EntitlementBI": {
       "ObjectID": "<user oid>",
       "TenantID": "<user tid>"
     },
     "Filter": {
       "SubscriptionStatus": ["Active"]
     }
   }

- Private Marketplace evaluates the response — if any entitlement with a qualifying subscriptionLevelCode exists, returns { eligible: true }

Option A (client-side direct call) is not feasible because Ev4 requires service-to-service AAD auth that cannot be obtained by a public MSAL client.

## Architecture Decision: Eligibility API Hosting Strategy

| Status | proposed |
| --- | --- |
| Date | 2026-02-24 |
| Deciders | VS Code team, Private Marketplace team |
| Context | The Account Type Detection and VSS Entitlement Check ADRs establish that a server-side component must (1) classify Microsoft accounts as Entra ID or MSA by inspecting the tid claim, and (2) call the Ev4 Entitlement API using service-to-service AAD auth to check VSS eligibility for MSA users. This ADR decides where that server-side component should be hosted. |

### Problem Statement

Two server-side capabilities are required:

- Account classification — Accept a Microsoft auth token from the VS Code client, validate it, inspect the tid claim, and return { accountType: 'Entra' | 'MSA' }. This is a local operation — it only requires JWT validation and claim inspection, with no outbound network dependency.

- VSS eligibility check — For MSA users, acquire a service-to-service token for Ev4 (resource 8fa6a811-8ec0-4398-94f1-650c48ec131e), call POST https://fd-bs-prod.azurefd.net/api/GetEntitlements, evaluate the response, and return { eligible: boolean, reason: string }. This requires outbound internet access to reach the Ev4 endpoint.

These could be one combined endpoint or two separate ones. The hosting decision affects ownership, operational overhead, failure isolation, deployment velocity, and cost.

Critical deployment constraint: The Private Marketplace can be deployed in air-gapped environments where clients have no direct (or even indirect) internet access. In these environments, the VS Code client can only reach the Private Marketplace instance on the local network. Any eligibility service hosted externally (Azure Functions, APIM, etc.) would be unreachable. Additionally, the Private Marketplace itself may not be able to reach the Ev4 API or AAD token endpoints, meaning the VSS eligibility check (capability 2) cannot be performed. Account classification (capability 1), however, can still work because JWT validation and tid inspection are local operations that don't require outbound connectivity (assuming signing keys are cached or pre-provisioned).

### Decision Drivers

Air-gapped deployments — The Private Marketplace can be deployed in isolated networks where clients have no internet access. The eligibility service must be reachable by the client in these environments, and must degrade gracefully when outbound connectivity to Ev4/AAD is unavailable.

Ev4 requires service-to-service AAD auth — the hosting service must have an AAD app registration onboarded with the VS Subscriptions team

The VS Code client already communicates with the Private Marketplace (Gallery backend) — URLs are configured in product.json via the extensionsGallery block

Failure of the eligibility service blocks marketplace access for Microsoft-authenticated users

The eligibility check is a low-throughput, low-complexity service — the logic is essentially token validation + one downstream API call + a filter

Team ownership and deployment autonomy matter — the VS Code team and Private Marketplace team have separate release cadences

### Considered Options

Option A — Private Marketplace (Gallery Backend Service)

Option B — Dedicated Azure Function App

Option C — Azure API Management (APIM) Gateway

### Pros and Cons of the Options

#### Option A — Private Marketplace (Gallery Backend Service)

Add the eligibility endpoint(s) directly to the existing Private Marketplace service — the same backend that already serves extension listings, manifests, and gallery queries to VS Code.

Good, because the VS Code client already communicates with this service — no new origins, CORS rules, or product.json URLs required

Good, because in air-gapped deployments, the Private Marketplace is co-located on the same network as clients — the eligibility endpoint is reachable even with no internet access

Good, because account classification (Entra vs MSA) works fully offline — JWT tid inspection requires no outbound connectivity when hosted on the Private Marketplace

Good, because the Private Marketplace's existing infrastructure (monitoring, alerting, scaling, auth middleware) is reused

Good, because token validation middleware can be shared with any existing authenticated endpoints on the service

Good, because a single deployment unit is operationally simpler — one service to monitor, one runbook

Good, because the Private Marketplace team already owns the relationship with the VS Code client and the extensionsGallery contract

Bad, because it couples eligibility to the Private Marketplace's release cycle — an Ev4 integration fix requires a Private Marketplace deployment

Bad, because the Private Marketplace becomes a larger single point of failure — marketplace downtime now also blocks eligibility

Bad, because it requires the Private Marketplace team to own and maintain Ev4 integration code, which is outside their core domain

Bad, because eligibility traffic (per-user) scales differently from gallery traffic (per-extension-query) — cannot independently scale just the eligibility path

Bad, because in air-gapped environments, the VSS eligibility check (Ev4) cannot be performed — the Private Marketplace cannot reach the Ev4 endpoint or acquire AAD service-to-service tokens without outbound internet access

#### Option B — Dedicated Azure Function App

Deploy a new standalone Azure Function (or App Service) exclusively for eligibility checks. The function has its own AAD app registration, its own deployment pipeline, and its own scaling configuration.

Good, because the eligibility service is an isolated failure domain — Private Marketplace outages don't affect eligibility, and vice versa

Good, because it can be owned and deployed independently — the VS Code team (or a shared team) can ship fixes without coordinating with the Private Marketplace release cycle

Good, because Azure Functions offer serverless scaling — cost-effective for bursty, low-throughput traffic (pay-per-invocation)

Good, because it enforces single responsibility — the function does one thing: classify + check VSS

Good, because it can be tested and staged independently in PPE without affecting the Private Marketplace

Bad, because it introduces new infrastructure to provision, monitor, and maintain (app registration, Function App, Key Vault for Ev4 credentials, Application Insights, etc.)

Bad, because the VS Code client must call a separate origin — requires CORS configuration, an additional URL in product.json, and potentially a second TLS handshake

Bad, because it needs its own AAD app registration for Ev4 — another trust relationship to onboard with the VS Subscriptions team

Bad, because operational overhead increases — two services to page on, two dashboards, two runbooks

Bad, because it is completely unreachable in air-gapped deployments — clients on isolated networks cannot access a cloud-hosted Azure Function, making both account classification and VSS eligibility non-functional. A containerized/on-premises deployment variant would be required, negating most of the serverless benefits.

#### Option C — Azure API Management (APIM) Gateway

Use an APIM instance as a facade. APIM policies handle token validation, claim extraction, and downstream Ev4 call orchestration. Minimal or no custom application code.

Good, because APIM provides built-in token validation (JWT validation policy), rate limiting, caching, and request transformation declaratively

Good, because APIM's analytics dashboard gives visibility into latency, error rates, and traffic patterns without custom instrumentation

Good, because it can present a unified API surface — the eligibility endpoint appears under the same domain as the Private Marketplace (via APIM routing) while being implemented independently

Good, because APIM policies can be updated without deploying application code — useful for adjusting claim extraction or response transformation

Bad, because APIM is expensive — the consumption tier still incurs per-call costs, and the standard/premium tiers are a significant fixed cost for a single low-traffic endpoint

Bad, because constructing the Ev4 POST payload in APIM policy XML is complex and brittle — extracting upn, oid, tid from a JWT and assembling a JSON POST body in APIM policy language is non-trivial

Bad, because any non-trivial business logic (qualifying subscription level filtering, multi-entitlement evaluation) still requires a backend behind APIM, negating the "no custom code" benefit

Bad, because it adds an additional layer of indirection — request flow becomes Client → APIM → (backend or Ev4), adding latency and debugging complexity

Bad, because the VS Code team would need APIM expertise that may not exist on the team today

Bad, because it is completely unreachable in air-gapped deployments — APIM (even self-hosted gateway variants) requires Azure connectivity for policy sync and analytics. Clients on isolated networks cannot reach a cloud-hosted APIM endpoint.

### Decision Outcome

Chosen option: Option A — Private Marketplace (Gallery Backend Service), because:

- The VS Code client already has a configured connection to the Private Marketplace via product.json extensionsGallery — adding eligibility endpoints requires no new origins, CORS rules, or client-side URL management.

- The eligibility logic is simple enough (token validation + one Ev4 call + a filter) that it doesn't warrant the operational overhead of a separate service.

- A single deployment unit reduces the operational surface — one set of alerts, one deployment pipeline, one team on-call.

- The Private Marketplace already has auth middleware and AAD app infrastructure that can be extended for Ev4.

Mitigations for the downsides:

Coupling concern: The eligibility endpoint should be implemented as an isolated module within the Private Marketplace codebase, with its own health check. This makes future extraction to a standalone service (Option B) straightforward if scaling or ownership needs change.

Failure isolation: The eligibility endpoint should have its own circuit breaker for Ev4 calls, so Ev4 downtime doesn't cascade to other Private Marketplace operations. The VS Code client should handle eligibility endpoint failures gracefully (e.g., treat as "unable to determine" rather than "ineligible").

Release cycle: Ev4 integration changes should be deployable as hotfixes, not gated on the full Private Marketplace release train.

Air-gapped degradation: In air-gapped deployments where the Private Marketplace has no outbound internet access:

Account classification still works — JWT tid inspection is a local operation. The Private Marketplace can classify Entra vs MSA accounts without reaching any external service (signing key validation can use cached/pre-provisioned JWKS).

VSS eligibility cannot be checked — Ev4 is unreachable. The Private Marketplace should support an admin-configurable policy that determines the fallback behavior when Ev4 is unavailable. Options include:

Treat all Entra ID users as eligible (no VSS check needed for Entra anyway)

Treat MSA users as ineligible (conservative — requires internet-connected deployment for MSA+VSS eligibility)

Treat all authenticated users as eligible (permissive — suitable for fully private deployments where the admin controls who has accounts)

Use a local allow-list of UPNs or object IDs that the admin pre-populates with known VSS subscribers

The air-gapped fallback policy should be a deployment-time configuration, not a product.json client setting.

If operational experience reveals that eligibility traffic patterns, ownership boundaries, or failure isolation needs diverge from the Private Marketplace's profile, migrating to Option B (Azure Function) is the recommended evolution path — though any such migration must also address air-gapped scenarios (e.g., containerized deployment). The client-side contract (eligibilityUrl in product.json) is URL-based and host-agnostic, so the migration would be transparent to VS Code.

### Consequences

The Private Marketplace team must onboard their AAD app with the VS Subscriptions team for Ev4 access

The Private Marketplace must implement and maintain the eligibility endpoint(s)

The VS Code client only needs a single eligibilityUrl — no multiple service URLs

Future migration to a standalone service (Option B) is possible without client changes, since the contract is a URL + JSON request/response

Air-gapped deployments are supported — Entra ID classification works fully offline; VSS eligibility requires admin-configured fallback policy when Ev4 is unreachable

The Private Marketplace must define and document the air-gapped fallback configuration options for administrators